PRODUCT REQUIREMENTS DOCUMENT

Infrastructure Migration & Platform Unification

Saleor Deprecation → Supabase Unified Architecture

| Document Version | 1.0 — APPROVED FOR EXECUTION |
| --- | --- |
| Date Issued | May 24, 2026 |
| Owner | Office of the CTO / Principal Architecture |
| Addressee | AI Engineer — Implementation Lead |
| Status | ACTIVE — Do Not Defer |

01  CTO STRATEGIC DIRECTIVE

Strategic Rationale You have already built the hardest parts of a production e-commerce platform — auth, real-time inventory, orders, and receipt storage — natively on Supabase. Saleor now serves exclusively as a static product metadata store (PIM), and its continued operation introduces infrastructure overhead, dual-API latency, and split-brain data risk with zero commensurate upside. This is not a refactor. This is an infrastructure clean-up sprint. The architectural decision has been made at the CTO level and is approved for immediate execution.

Business Outcome Goals

- Eliminate all VPS/Docker infrastructure costs by end of this sprint

- Reduce storefront data latency by removing the dual-API pattern (Saleor + Supabase)

- Achieve a single source of truth for all product and transactional data in Supabase

- Reduce system complexity from 6+ managed services to 2 (Vercel + Supabase)

- Zero downtime during the cutover — the storefront must remain live throughout

What Is NOT In Scope

- No new product features or UI redesign during this sprint

- No changes to Auth, Orders, Receipts, or Wishlists — these are already correct

- No change to Next.js frontend framework or Vercel hosting

02  ARCHITECTURE: CURRENT → TARGET STATE

| Component | Current State | Target State | Action Required |
| --- | --- | --- | --- |
| Product Catalog | Saleor (Django/PG) | Supabase PostgreSQL | Migrate & Decommission |
| Inventory / Stock | Supabase (product_colors) | Supabase (unchanged) | FK link to new catalog |
| Data API Layer | Apollo / GraphQL | Supabase JS SDK | Refactor Next.js layer |
| Auth | Supabase Auth | Supabase Auth (no change) | No action needed |
| Orders / Receipts | Supabase | Supabase (no change) | No action needed |
| Hosting / Compute | VPS + Docker + Vercel | Vercel only (serverless) | Teardown VPS + Docker |
| Background Tasks (Celery) | Redis + Celery Worker | Audit → Edge Fn / Vercel Cron | Audit BEFORE teardown |
| State Consistency | Split / Eventual | ACID / Single Source | Achieved post-migration |

⚠ Critical Pre-Condition: Celery Audit Before any teardown is initiated, the engineer MUST produce a written audit of all active Celery tasks. If any task handles transactional logic (email dispatch, order status hooks, payment webhooks), a Supabase Edge Function or Vercel Cron replacement must be built and validated BEFORE the VPS is decommissioned. This is a hard gate — do not skip.

03  DATABASE SCHEMA SPECIFICATION

3.1  New Table: product_catalog

Create this table in the existing Supabase project. This table replaces the Saleor product layer entirely.

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK, gen_random_uuid() | Auto-generated primary key |
| slug | TEXT | UNIQUE, NOT NULL | URL-safe identifier for routing |
| name | TEXT | NOT NULL | Display name of the fabric |
| category | TEXT | NOT NULL | e.g. Cotton, Blended, Wash & Wear |
| weave_type | TEXT |  | e.g. Plain, Twill, Oxford |
| gsm | INTEGER |  | Grams per square metre |
| thread_count | INTEGER |  | Thread count specification |
| description | TEXT |  | Long-form product description |
| is_active | BOOLEAN | DEFAULT true | Replaces Saleor visibility flag |
| created_at | TIMESTAMPTZ | DEFAULT now() | Audit trail |
| updated_at | TIMESTAMPTZ | DEFAULT now() | Trigger-maintained |

3.2  Existing Table: product_colors (Updated FK)

This table already exists. The only change required is adding a foreign key constraint to product_catalog.id. No data migration required on this table.

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK | No change |
| product_id | UUID | FK → product_catalog.id | ADD THIS CONSTRAINT — was previously FK to Saleor |
| color_name | TEXT | NOT NULL | No change |
| hex_code | TEXT |  | No change |
| stock_meters | DECIMAL |  | No change |
| stock_suits | INTEGER |  | No change |

3.3  Row Level Security (RLS) Policies

Apply the following RLS policies immediately after table creation:

-- Enable RLS ALTER TABLE product_catalog ENABLE ROW LEVEL SECURITY; -- Public read: all active products visible to anonymous users CREATE POLICY "public_read_active" ON product_catalog FOR SELECT USING (is_active = true); -- Admin write: only authenticated users with role = 'admin' can mutate CREATE POLICY "admin_write" ON product_catalog FOR ALL USING (auth.role() = 'authenticated') WITH CHECK (auth.role() = 'authenticated'); -- updated_at auto-maintenance trigger CREATE TRIGGER set_updated_at BEFORE UPDATE ON product_catalog FOR EACH ROW EXECUTE FUNCTION moddatetime(updated_at);

04  EXECUTION PHASES & ACCEPTANCE CRITERIA

Order of Operations is Mandatory Each phase has a hard acceptance gate. Do not proceed to the next phase until the current phase's gate is met and confirmed in writing. Phases 4 and 5 are irreversible.

Phase 1: Celery Task Audit GATE: Produce written audit report before any code changes

Task Enumerate all Celery tasks currently registered in the Django app

Classify Tag each task as: (a) Order/Payment logic, (b) Email/notification, (c) Scheduled job, (d) Dead/unused

Replace For any live task in categories (a) or (b): implement a Supabase Edge Function or Vercel Cron equivalent and test it in isolation

Gate Produce a written task audit table. No infrastructure teardown proceeds until this is signed off by the project lead

Phase 2: Initialize Catalog Schema in Supabase GATE: Schema live with RLS verified before any data porting

Create Table Execute the product_catalog DDL from Section 3.1 in the Supabase SQL editor

Add FK Add the product_id foreign key constraint to the existing product_colors table

Apply RLS Execute all RLS policies from Section 3.3. Verify public read returns only is_active = true rows

Verify Run a manual INSERT + SELECT cycle to confirm schema integrity. Confirm product_colors FK constraint is enforced

Gate Schema exists in Supabase. product_colors FK is live. RLS returns correct results for anon and authenticated roles

Phase 3: Data Porting — Saleor → Supabase GATE: 1:1 row count and field parity verified before frontend changes

Write Script Build a one-off Node.js script that: (1) queries all products from Saleor's GraphQL API, (2) maps fields to product_catalog schema, (3) bulk-inserts into Supabase. The script must be idempotent — safe to re-run without duplicates

Run Script Execute against production Saleor, targeting production Supabase project

Verify Parity Run a row count check: Saleor product count must equal Supabase product_catalog count. Spot-check 5 records manually for field accuracy

Map Colors For each color variant in Saleor, verify the product_id FK in product_colors now correctly references the new product_catalog.id

Gate Row count matches 1:1. All product_colors rows have a valid product_id FK. Zero orphaned records

⚠ Do NOT delete Saleor data at this stage. The VPS remains live as a read-only fallback until Phase 5 is complete.

Phase 4: Next.js Frontend Refactor GATE: Vercel preview environment passes all E2E tests before production deploy

Branch Create branch: feature/supabase-catalog. All changes in this branch — no direct commits to main

Refactor Data Layer In web/src/lib/products.ts — replace all Apollo/GraphQL calls to Saleor with supabase.from('product_catalog').select(...). Match all existing TypeScript interfaces exactly

Update Fallback Catalog If a static fallback catalog exists, update its data types to align with the new Supabase schema fields

Env Variables Remove SALEOR_API_URL and APOLLO_CLIENT config from .env. Confirm SUPABASE_URL and SUPABASE_ANON_KEY are present

Deploy Preview Deploy branch to Vercel preview URL. Do NOT touch production yet

E2E Test Checklist Verify: (a) product listing renders correctly, (b) individual product pages load with correct GSM/specs, (c) is_active = false products are hidden, (d) inventory deductions on checkout still work, (e) admin visibility toggling functions correctly

Gate All checklist items pass on Vercel preview. Zero console errors. Zero 4xx/5xx API responses in Vercel logs

Phase 5: Production Deploy & Infrastructure Teardown IRREVERSIBLE — Confirm all gates before executing

Merge to Main Merge feature/supabase-catalog to main. Vercel auto-deploys to production

Smoke Test Production Re-run E2E checklist against the live production URL. Confirm 100% pass rate

Monitor 24h Leave VPS running for a minimum of 24 hours post-production deploy, monitoring for any unexpected traffic or errors

Teardown VPS After 24h clean monitoring: (1) take a final pg_dump of the Saleor database and store in a private S3/GCS bucket as a permanent archive, (2) spin down the VPS, (3) delete Docker containers and images

Decommission Saleor Cancel any cloud hosting or managed service accounts associated with the VPS. Update your infrastructure register

Gate Production storefront fully operational on Supabase. VPS is terminated. Saleor database archive stored securely. No open Docker processes

⚠ Take a Saleor pg_dump BEFORE shutting down the VPS. Store it in cold storage. This archive is your only rollback option.

05  API MIGRATION REFERENCE

5.1  Apollo / GraphQL → Supabase SDK Equivalents

// BEFORE: Apollo/GraphQL query to Saleor const GET_PRODUCTS = gql` query { products(first: 100) { edges { node { id name slug attributes { attribute { name } values { name } } } } }}`; // AFTER: Supabase JS SDK — fetch all active products with color variants const { data, error } = await supabase .from('product_catalog') .select(` id, slug, name, category, weave_type, gsm, thread_count, description, product_colors ( id, color_name, hex_code, stock_meters, stock_suits ) `) .eq('is_active', true);

// BEFORE: Fetch single product by slug const GET_PRODUCT = gql`query GetProduct($slug: String!) { product(slug: $slug) { id name attributes { ... } } }`; // AFTER: Supabase — single product by slug const { data, error } = await supabase .from('product_catalog') .select('*, product_colors(*)') .eq('slug', slug) .eq('is_active', true) .single();

// BEFORE: Toggle product visibility in Saleor (admin mutation) const UPDATE_VISIBILITY = gql`mutation UpdateProduct($id: ID!, $input: ProductInput!) { productUpdate(id: $id, input: $input) { product { isPublished } errors { ... } } }`; // AFTER: Supabase — toggle is_active (admin, uses service role key server-side) const { error } = await supabase .from('product_catalog') .update({ is_active: false }) .eq('id', productId);

06  RISK REGISTER

| Risk | Severity | Mitigation | Owner |
| --- | --- | --- | --- |
| Data loss during porting script | HIGH | Run script as idempotent upsert. Verify 1:1 parity before proceeding. VPS remains live as fallback until Phase 5 | AI Engineer |
| Celery task has live transactional logic | HIGH | Phase 1 audit is mandatory. No teardown proceeds until replacement functions are live and tested | AI Engineer |
| Apollo type mismatch breaks Next.js | MEDIUM | Verify TypeScript interfaces match new Supabase schema. Run type-check before preview deploy | AI Engineer |
| Storefront downtime during cutover | MEDIUM | Phase 4 uses Vercel preview — production is untouched until E2E tests pass. Zero-downtime deploy via Vercel | AI Engineer |
| No rollback after VPS teardown | LOW (mitigated) | pg_dump of Saleor database stored in cold storage before any teardown. 24h monitoring window before VPS shutdown | AI Engineer |

07  DEFINITION OF DONE — SPRINT COMPLETION CRITERIA

The sprint is complete when ALL of the following are verifiably true: - ✓ product_catalog table is live in Supabase with RLS policies applied and verified - ✓ product_colors table has a valid FK constraint to product_catalog.id - ✓ All Saleor product data is present in Supabase with 1:1 row count parity - ✓ Next.js frontend retrieves all product data exclusively from Supabase JS SDK — no Apollo client remains - ✓ Vercel production deployment is fully operational and passes the E2E test checklist - ✓ Celery audit is documented and all live tasks have verified replacements (or are confirmed dead) - ✓ Saleor pg_dump is archived in cold storage - ✓ VPS is terminated. Docker containers are deleted. No Saleor compute is running anywhere - ✓ Infrastructure bill reflects zero VPS/Docker compute charges

08  APPENDIX — DATA PORTING SCRIPT SKELETON

The following is a reference skeleton for the Saleor → Supabase porting script. The engineer must adapt this to the actual Saleor schema and test thoroughly before running against production.

// port-saleor-products.js — Run once, idempotent // Usage: node port-saleor-products.js import { createClient } from '@supabase/supabase-js'; const supabase = createClient(process.env.SUPABASE_URL, process.env.SUPABASE_SERVICE_KEY); const SALEOR_URL = process.env.SALEOR_GRAPHQL_URL; const QUERY = ` query FetchAllProducts($after: String) { products(first: 100, after: $after) { pageInfo { hasNextPage endCursor } edges { node { id slug name category { name } attributes { attribute { name } values { name } } description isPublished }} } }`; async function fetchAllFromSaleor() { let all = [], cursor = null, hasNext = true; while (hasNext) { const res = await fetch(SALEOR_URL, { method: 'POST', headers: { 'Content-Type': 'application/json' }, body: JSON.stringify({ query: QUERY, variables: { after: cursor } }), }); const { data } = await res.json(); const page = data.products; all.push(...page.edges.map(e => e.node)); hasNext = page.pageInfo.hasNextPage; cursor = page.pageInfo.endCursor; } return all; } function transformProduct(p) { const attr = (name) => p.attributes.find(a => a.attribute.name === name) ?.values[0]?.name ?? null; return { slug: p.slug, name: p.name, category: p.category?.name ?? 'Uncategorized', weave_type: attr('Weave Type'), gsm: parseInt(attr('GSM')) ¦¦ null, thread_count: parseInt(attr('Thread Count')) ¦¦ null, description: p.description ?? '', is_active: p.isPublished, }; } async function main() { console.log('Fetching from Saleor...'); const products = await fetchAllFromSaleor(); console.log(`Fetched ${products.length} products from Saleor`); const rows = products.map(transformProduct); const { error } = await supabase.from('product_catalog') .upsert(rows, { onConflict: 'slug' }); if (error) { console.error('Supabase insert error:', error); process.exit(1); } console.log(`Successfully upserted ${rows.length} products to Supabase`); // Verify parity const { count } = await supabase .from('product_catalog').select('*', { count: 'exact', head: true }); console.log(`Supabase count: ${count} ¦ Saleor count: ${products.length}`); console.log(count === products.length ? 'PARITY CHECK PASSED' : 'PARITY CHECK FAILED'); } main();

DOCUMENT SIGN-OFF

| Role | Name | Status |
| --- | --- | --- |
| Principal Architect / CTO | Office of the CTO | APPROVED |
| Implementation Lead | AI Engineer | PENDING EXECUTION |
| Project Lead / QA | Abdullah Ahmad | PENDING REVIEW |

End of Document — Version 1.0 — Confidential